INVITATION TO BID

FOR

THE PROVISION OF

DRILLING RIG WITH

ASSOCIATED SERVICES AND EQUIPMENT

(Bid No. : KNOC-GHD14-210-KOR)

MARCH 2014

Korea National Oil Corporation

Table of Contents

BID ACKNOWLEDGMENT	3

1.Definitions	4

2.GENERAL INSTRUCTIONS TO BIDDERS	5

2.1	Estimated Schedule of Bid and Contracting Process	5

2.2	General Information and Instructions	5

2.3	Bid Validity	6

2.4	Cost of Bidding	6

2.5	Pricing	6

2.6	Bid Bond	6

2.7	Performance bond	7

3.BID PREPARATION PROCESS	8

3.1	Bid Package Contents	8

3.2	Clarification Of Bid Package	8

3.3	Amendment to The Bid Package by KNOC	8

4.BID SUBMISSION PROCESS	9

4.1	Submission of the Package	9

4.2	Bid Evaluation	11

5.AWARD OF BID	13

5.1	Notification of Award.	13

5.2	Condition of the Contract	13

EXHIBIT

EXHIBIT 1: WORK SCOPE	15

EXHIBIT 2: MOBILIZATION PROPOSAL	17

EXHIBIT 3: CONTRACTOR 'S PERSONNEL	18

EXHIBIT 4: MINIMUM REQUIREMENT	22

EXHIBIT 5: LIST OF DRILLING RIG EQUIPMENT	44

EXHIBIT 6: RESPONSIBILITY SCHEDULE	45

EXHIBIT 7: CONTRACT PRICE SCHEDULE & CONTRACTOR’S SCHEDULE OF RATES………………..53

EXHIBIT 8: CONTRACTOR’S INSURANCE	58

EXHIBIT 9: EXCEPTION	59

EXHIBIT 10: Form of MEMORANDUM OF REPLACEMENT	60

EXHIBIT 11: PROFORMA OF PERFORMANCE BANK GUARANTEE	61

(Bidder’s Letterhead)

BID ACKNOWLEDGMENT

To:	Korea National Oil Corporation

57, Gwanpyeong-ro 212 beon-gil

Donag-gu, Anyang-si, Gyeonggi-do,

Korea 431-711

Tel:  82-31-380-2364

Fax: 82-31-387-9323

E-mail : yungjoon.kim@knoc.co.kr

Attention	: Kim, Yung-Joon / Assistant Manager, Procurement Team

Bid No. 	: KNOC-GHD14-210-KOR

Bid Title	  :  Invitation to bid for the provision of drilling rig and

associated services and equipment.

Dear Sir,

We acknowledge the receipt of the Bid Package for the above referenced Bid, and we agree to maintain total confidentiality in regard to the contents of the Bid Package.

We confirm (Check One Only)

Either:	_______ We intend to submit a bona fide Bid by the Date and Time stated in your letter of Invitation to Bid.

Or:	_______We do not intend to submit a Bid and hereby return the Bid Package disks.

Name of Bidder	:

Signature	:

Name (Printed)	:

Position	:

Date	:

E-mail Address	:

Names and titles of additional person(s) of Bidder who are authorized to submit a Bid:

Name	Title		E-mail Address

1. ______________________	________________  	         ________________

2. ______________________	________________            ________________

- Definitions

BIDDER			A contractor who submits a Bid Package to be included in the KNOC required process to award a Contract.

Bid			A binding offer by a BIDDER to enter into the Contract to provide Goods and Services. Any Bid must conform to the instructions contained herein.

Bid Submittal Forms	Any KNOC generated forms and/or tables included in the Bid Package to assist in the presentation of the technical and commercial requirements of the Bid.

Bid Package			A complete package of Bid Submission Forms and other documentation submitted by a BIDDER in accordance with these instructions.

Contract		The specific terms, conditions, and requirements for the contracted relationship between KNOC and Contractor in performance of the Work.

Contractor			Any person, firm, corporation, partnership or other business entity hired by KNOC to provide Goods and/or services under the Contract.

Goods				All equipment, materials, spare parts, consumables, and any other physical objects to be provided under the terms and conditions of the Contract.   Written reports fall into this definition.

Services			The Work specified herein together with the other duties and obligations undertaken by the Contractor in accordance with the terms and conditions of the Contract, and any additional work or services carried out in connection therewith and the physical result of the performance of such duties and obligations.

Work		The contracted technical result of the Contractor’s performance of the Contract.   The Work is as defined in the Exhibit A - SCOPE OF WORK.

Job			A specific piece of Work to be done in which the Contractor provides Goods and/or Services for KNOC.

HES					Health Environment and Safety.

- GENERAL INSTRUCTIONS TO BIDDERS

  - Estimated Schedule of Bid and Contracting Process

| Deadline for Bid Submission | 21th APR, 2014 |
| --- | --- |
| Rig Inspection and Bid Evaluation | ~ 9th MAY, 2014 |
| Approval and Award | ~30th MAY, 2014 |

  - General Information and Instructions

    - Korea National Oil Corporation, (hereinafter referred to as “KNOC” or “Company”) requires Services as defined for its locations offshore Korea.  Locations are as specified in the attached Draft Contract together with this Instruction to Bidders, Appendices and other relevant documents (“Bid Invitation Package”).  Those suppliers that submit a response to the Bid Invitation Package (“BIDDER”) shall respond in accordance to the instructions within the Bid Invitation Package.

    - The Bid Invitation Package defines the basis of bidding for the Services to be rendered by BIDDER.  The Bid Invitation Package, with Appendices and Exhibits, if any, will be used by BIDDER in preparation of its proposals for submission to KNOC. Any selected BIDDER awarded the Contract shall perform the Work or provide goods in accordance with the terms and conditions of the Contract. BIDDER shall ensure a full understanding and knowledge of the Work and the prevailing terms and conditions under which the Work shall be performed.  KNOC shall not be liable for any claims, in excess of the stated rates, sums and prices on account of conditions, costs or any other matters which could have been determined and understood at time of Bid submission.

    - BIDDER shall submit the Bid Acknowledgement document contained in these documents by either e-mail or fax within five (5) working days after receipt of the Bid Invitation Package. All parties understand that the Bid Invitation Package is considered a confidential document between KNOC and Bidders.

    - Terms not otherwise defined in these Instructions to Bidders shall have the meaning set forth in the terms and conditions of the draft contract included with this package.

    - All Bidders must strictly comply with the instructions of this Invitation to Bid.  BIDDER must not disregard the Bid Submittal Forms and refer to standard price lists or other pricing methods.  BIDDER must calculate the actual rates and costs applicable to the Work.  Failure to complete the Bid Package as per KNOC’s instructions in full, may lead to disqualification of the Bid.  The completed Bid Submittal Forms, as submitted by the successful BIDDER, will be incorporated into the formal order or Contract.

    - All original Bid Package documents submitted shall be numbered and the cover letter signed as indicated by BIDDER or a person or persons authorized to sign on behalf of BIDDER

    - To assist in the examination and comparison of Bids, KNOC may, at its discretion, ask BIDDER for clarification of its Bid.  BIDDER will respond to the clarification sought within the time stated in such a request, otherwise its Bid will be considered as off-specification.  The request and the clarification shall be in writing via Fax or e-mail and no change in the price or substance of the Bid shall be sought or offered.

    - KNOC reserves the rights to accept or reject any and all Bids for any reason.

    - KNOC shall have the right to cancel the invitation to Bid process at any time, without prior consultation with any of the BIDDER and without costs to KNOC.

  - Bid Validity

The Bid shall be valid for Ninety (90) days from the date of submittal.  If necessary, BIDDER may be asked by KNOC to extend their Bid validity and any associated cost shall be borne by BIDDER.

  - Cost of Bidding

BIDDER shall bear all costs associated with the preparation and submission of its Bid and KNOC shall in no case be responsible or liable for any of those costs, regardless of the conduct or outcome of the bidding process.

  - Pricing

    - Prices quoted should be your best possible prices.  No negotiations on quoted prices will be permitted during the Bid evaluation process.

    - The Bid proposal prices should include all Goods and Services to be furnished by BIDDER and used in completion of the drilling operations by itself or any sub-contractor if BIDDER is awarded the Contract.  Any licenses, fees, assessments, permits, or other charges incurred by BIDDER will be deemed to be included in the Bid proposal price, and will not be reimbursable as an additional amount by KNOC to BIDDER.

  - Bid Bond

- The bidder should include in its bid proposal a Bank Guarantee in the form of a bid bond amounted to five (5) percent of the value of the agreement. The bid bond shall be issued by a bank in Korea or a reputable international bank acceptable to KNOC and shall be returned to the bidder after tender is accepted and awarded.

- The bidder shall face forfeiture of the bid bond if:

    - the bidder withdraws its bid during its validity as specified in the General Instruction from KNOC or:

    - if the bidder refuses to sign the agreement in the event that the agreement is awarded to the bidder or:

    - if the bidder fails to or refuses to furnish the relative Performance Bond after the agreement has been signed.

- Memorandum of Replacement can be submitted as a substitute of Bid Bond.
(Form of Memorandum of Replacement as per EXHIBIT 10)

  - Performance bond

    - The performance Bond

- Contractor shall furnish to Company an irrevocable and unconditional performance bond from a first class international bank acceptable to Company, in form and content set out in EXHIBIT 11 within ten (10) days from effective date. The expiry date of the performance bond shall not be earlier than three (3) months after the end of the duration of this Contract or any extensions thereto, and its value shall be fifteeen (15) percent of the estimated value of the total services to be provided, which as of the signing date of this Contract is agreed to be [insert amount]. The expense of preparing, completing and stamping such instrument shall be borne by Contractor

    - Expiry date of performance bond

- Should the expiry date of the performance bond required to be furnished pursuant to the foregoing Article 2.7.1 be expected to occur before the termination of the Contract, Contractor shall at its expense, tender to Company at least fourteen (14) days before the date of expiry, a new performance bond in the form similar to and in the same amount of that previously provided, with a revised date of expiry which shall be not earlier than three (3) months after the expected termination date of this Contract.

    - Company’s right to withhold

- If the performance bond to be furnished pursuant to clause 2.7.1 and 2.7.2 is not duly furnished by Contractor within the above prescribed period, Company may, without prejudice to any rights or claims it may have against Contractor by reason of Contractor noncompliance with any of the provisions of this Article, withhold an amount equivalent to the performance bond required from payment due to Contractor under this Contract until such time the performance bond is furnished by the Contractor whereupon Company will immediately release such sums withheld to Contractor. Company reserves the right to instruct Contractor to revise the amount of the performance bond to correspond to any increase in estimated value of total services.

    - Failure to perform

- Should Contractor fail to furnish Company with the performance bond pursuant to clause 2.7.1 or any extension required under Article 2.7.2, Company may at its option and without prejudice to any rights or claims it may have against Contractor by reason of Contractor noncompliance with any of the provisions of this Article, terminate this Contract by notice in writing to Contractor. Company shall the thereupon not be liable for any claim or demand from Contractor.

- BID PREPARATION PROCESS

  - Bid Package Contents

BIDDER should have received the following documents:

Invitation to Bid including:

• Draft Contract for drilling Rig Services.

• Technical Specifications as per EXHIBITs.

• Commercial Specifications and Price Lists as per EXHIBITs.

• Other documents

  - Clarification Of Bid Package

    - BIDDER shall examine all instructions, forms, and specifications in the Bid Invitation Package.  If BIDDER is in doubt as to the meaning or interpretation of any part of the Bid Invitation Package, BIDDER should seek clarification in writing via Fax or email to KNOC.  All questions and subsequent answers will be transmitted to all BIDDERs in writing via fax or email.  Submission of a Bid by BIDDER shall mean that BIDDER has a clear understanding of the Bid Invitation Package.

    - Inquiries seeking clarification of the Invitation to Bid must be received in writing via Fax or e-mail no later than 14th APR, 2014, 17:00 hours, Korea Standard Time, at the following address:

For Bid procedure :

∙ Attention : Kim, Yung-Joon / Assistant Manager, Procurement Team

∙ Telephone : +82-31-380-2364  (Fax : +82-31-387-9323)

∙ E-mail : yungjoon.kim@knoc.co.kr

For Technical information:

∙ Attention : Kim, Jaehoon / Assistant Manager, Drilling Dept.

∙ Telephone : +82-31-380-2964  (Fax : +82-31-384-7275)

∙ E-mail : jaehoon.kim@knoc.co.kr

  - Amendment to The Bid Package by KNOC

    - At any time prior to the deadline for submission of Bids, KNOC may, for any reason, whether at its own initiative or in response to a clarification requested by a BIDDER, modify the Bid Invitation Package by Amendment (“the Amendment”).

    - The Amendment shall be part of the Bid Invitation Package and BIDDER will be notified in writing via Fax or e-mail.  All BIDDERs who have received the Bid Invitation Package will receive the Amendment and it shall be binding to them.  BIDDER is required to acknowledge receipt of the Amendment in its Bid response.

    - In order to afford BIDDERs additional time in which to take the Amendment into account in preparing their Bid, KNOC may, at its discretion, extend the deadline for the submission of Bids.

- BID SUBMISSION PROCESS

  - Submission of the Package

    - Bid proposal shall be arrived at KNOC by 17:00 hours(Korean Standard Time), 21th APR, 2014 and submitted by express mail service(EMS), courier or airmail only, however by fax or e-mail shall not be allowed.

    - Bid proposal must be addressed to KNOC as follows.

∙ Korea National Oil Corporation

∙ 57, Gwanpyeong-ro 212beon-gil, Dongan-gu, Anyang-si, Gyeonggi-do, Korea 431-711

∙ Telephone : +82-31-380-2364  (Fax : +82-31-387-9323)

∙ Attention : Kim, Yung-Joon  / Assistant Manager, Procurement Team

    - BIDDER shall prepare separately sealed bid of technical proposal in one(1) original signed by BIDDER’s authorized officer and two(2) copies and CD/USB contained electric copy respectively, commercial proposal in one(1) original signed by BIDDER’s authorized officer.

    - Additionally, the following descriptions are duly marked on each envelope

1. Technical proposal or commercial proposal :

2. Bid Title		:

3. Original or Copy	:

4. Bidder’s Name	:

5. Bid No.                    :

    - The bid proposals shall be prepared in accordance with the following terms and conditions

- All costs and expenses should be quoted in U.S. Dollar amount.

- All rates should be fixed for the duration of the Agreement.

- Contractor shall be responsible for income taxes when levied by any tax authority having jurisdiction to levy the taxes.

- Bidders shall be responsible for any expenses and/or losses incurred in preparation for his bid proposal

    - BIDDER should request a confirmation receipt from KNOC documenting when the Bid was received and who received it.

    - KNOC reserves the right to reject any or all proposals and any part of the bid proposal. On the part of KNOC, there is no commitment to accept the lowest bid or any bid and no accounting for unsuccessful BIDDERS.

    - The bid documents from the BIDDERS can’t be accepted any more after the bid closing date mention above.

    - Any change likewise any verbal or written explanations on the bid documents, which have been submitted, can’t be accepted.

    - The Bid Package should include the following information.

- Cover Letter

A letter signed by a duly authorized representative of BIDDER, introducing the Bid and clarifying the name, address and country of incorporation of the actual corporate identity to which the Contract would be awarded.

- Technical Specifications of Goods, Equipment, Services, and Personnel

This Technical proposal should contain sufficient information to allow KNOC to make a fair assessment of BIDDER’s understanding of all the work scope and capability to carry out the project in an effective manner.

BIDDER should submit edited electronic copy of EXHIBIT 4 “Minimum Requirement” and EXHIBIT 5 “List of Drilling Unit Equipment” in this proposal.  Electronic copies of these Exhibits are provided for easier editing.  Exceptions and Alternatives to these Exhibits should also be listed if any.

BIDDER may present exceptions or alternatives to these required technical specifications that add value, but these must be documented in the response.

BIDDER’s exceptions or alternatives should exceed requirement, potentially provide better value to KNOC.

This Technical Proposal should contain the followings;

- KNOC Bid Form.

- Exhibit “2” Mobilization Proposal.

- Exhibit “3” Contractor’s Personnel.

- Exhibit “4” Minimum Requirement.

- Exhibit “5” List of Drilling Unit Equipment.

- Exceptions and Alternatives to required technical specification and Responsibility Schedule.

- BIDDER’s organization of management office.

- BIDDER’s company profile.

- BIDDER’s working experience history for last 3 years.

- BIDDER’s HSE Management Program.

- Sub-contractors

In case BIDDER proposes to sub-contract any portion of the Services, BIDDER shall explain fully the nature and extent of such Services of the sub-contractor.

The sub-contractor(s) can only be engaged on written approval of KNOC.

- Commercial Response – Price List and Commercial Terms

BIDDER will provide responses to the commercial terms and complete the price list templates as required.

BIDDER may present options or variations to these required commercial specifications that add value, but these must be documented separately in this response. Options may include alternatives known to BIDDER that exceed requirements, potentially providing better value to KNOC.

This Commercial Proposal should contain the followings;

- KNOC Bid Form.

- Exhibit “6” Responsibility Schedule.

- Exhibit “7” Compensation.

- Exhibit “8” Contractor’s Insurance.

- Exhibit “9” Exceptions.

- A copy of certificate of incorporation to prove which country BIDDER’s company is registered in.

- Exceptions

BIDDER shall summarize all exceptions taken in the Invitation to Bid.  BIDDER should list its enhancements first, followed by its exceptions. Alternative wording to the draft contract should be listed here for consideration.

  - Bid Evaluation

- KNOC shall conduct an evaluation on all bids submitted. The factors quoted in the bid proposals shall be qualified in accordance with those required in the bid invitation document and its appendices. KNOC is not allowed to add or reduce the factors required in bid invitation document after receiving the bid proposal from the BIDDERS.

- The BIDDER that submitted all required documents can be considered for technical evaluation.

- Technical proposal submitted by BIDDER will be evaluated in accordance with the following criteria.

| DESCRIPTION |  | Result |
| --- | --- | --- |
| T1 | Mobilization schedule / availability | Acc / Non-Acc |
| T2 | IADC member / API standards | 15 |
| T3 | Contractor’s experience | 20 |
| T4 | Existing rig or new build | 10 |
| T5 | Contractor’s equipment | 25 |
| T6 | Contractor’s personnel experience | 20 |
| T7 | Contractor’s HSE management plan | 10 |
| Results |  | 100 |

4.2.1 Technical Proposal

Technical Proposal shall be opened and evaluated first after the time of bid closing date specified in the Invitation to Bid.

- Bidder shall guarantee that equipment of Drilling Unit shall meet the required specification.

- The most important factor of evaluation is delivery time and specifications of the Drilling Unit. KNOC may disqualify a bidder who cannot meet the required delivery time and specifications.

- BIDDERs have to prove their operational experience with the proposed Drilling Unit in the last 3 years.

- The Bids will be reviewed from the perspectives of engineering design, running efficiency, material quality, technical merit, perceived product and service quality and the overall general track record of the BIDDER.

- KNOC will only seek additional information for those technical specifications that need clarification, following the opening of the Technical Proposals.

4.2.2    Commercial Proposal

- Evaluation of the Commercial Proposal will only be conducted on those BIDDERs whose Technical proposal was fully qualified with minimum score of 70 by KNOC through the evaluation of the technical proposal.

- KNOC will select BIDDER that has submitted the lowest priced proposal(“evaluated”price) among those that passed the technical evaluation.

    - Negotiation

Upon determination of the selected BIDDER, negotiations will be held with an aim to reach agreement on all aspects of the assignment.

If negotiations fail, for whatever reasons or the outcome of such negotiations are not satisfactory, at the sole discretion of KNOC, KNOC will invite the BIDDER that submitted the next lowest priced bidder to negotiate a contract.

The contract will be awarded subject to (i) successful negotiations of the contract, (ii) approval of contract award by KNOC's contract awarding authority.

Unsuccessful BIDDERs will be promptly advised once the bid process has been finalized. The KNOC is not obligated to give any explanations to unsuccessful benders as to the reason or reasons why their bid proposal was not selected.

    - Letter of Intent

After evaluation of the Commercial Proposal, KNOC may issue the Letter Of Intent to choose a candidate of successful BIDDER and to inspect the BIDDER’s proposed drilling unit.

4.2.5     Inspection on BIDDER’s drilling unit with its inventory

The BIDDER’s proposed drilling unit with its inventory must be available for inspection by KNOC, on KNOC’s request.

The final acceptance of the successful BIDDER will be subject to the result of the inspection performed on the BIDDER’s equipment and material, the assessment of the interviews performed by KNOC with BIDDER’s personnel and the availability of the BIDDER’s proposed drilling unit to meet KNOC’s proposed spud date.

- AWARD OF BID

  - Notification of Award.

After inspection of the BIDDER’s proposed drilling unit, KNOC will award the contract to the successful BIDDER whose bid has been determined to be substantially responsive and qualified to perform the contract.

  - Condition of the Contract

Any Contract signed as a result of this Invitation to Bid will be governed by the terms and conditions of the Contract. BIDDER must include in its Bid a statement confirming "In the event of a Contract being placed with BIDDER, BIDDER will accept the said conditions."

KNOC BID FORM

Bid No.	       : KNOC-GHD14-210-KOR

Subject 	: Provision of Drilling Unit and associated services and

Equipment

Bid Closing Date	    : 21th APR 2014, 17:00 (Korean Standard Time)

In compliance with instructions of the invitation to bid, requirements thereof and general provisions of the contract rendered by KNOC, and aware of all the working conditions including, but not limited to, manpower, immigrations, taxes, custom regulations and applicable laws hereto,

The undersigned duly offers and agrees, if this bid accepted by KNOC to furnish to KNOC any services under this invitation to bid upon the price and fees as quoted formally herein.

NAME AND ADDRESS	:

SEAL AND SIGNATURE	:

EXHIBIT 1:  WORK SCOPE

- CONTRACTOR shall perform the Work as set out in the CONTRACT. The Work includes the following Drilling services.

- Drilling of (a) well(s) as specified by COMPANY,

- Testing (DST or TST) of wells as specified by COMPANY,

- Suspension or plug and abandonment of wells as specified by COMPANY,

- Assistance to COMPANY’s other Contractors in performing their services on the Rig,

- CONTRACTOR shall be solely responsible and shall direct, supervise and control;

- The moving (including mobilization and demobilization) of the Rig.

- The rig-up and rig-down of the rig before commencement of the operations and/or after completion of the well(s).

- To keep the Rig clean and safe at all times.

- Day to day management of the rig equipment to ensure continuing operations.

- Liaising with operator on the best course of action in the case of operational problems.

- All associated operations related to maintaining rig classification and/or certifications.

- For the removal and where appropriate the marking or lighting of any wreck and debris of/from rig and/or equipment, being or not his property.

- Maintenance of all Drill Strings to Premium conditions.

- Maintenance and management of shaker screens stock level.

- Other as per COMPANY requirements.

- The Services and Supplies to be provided by CONTRACTOR as referenced in Exhibits 1, 3, 4, 5 and Contract.

- Drilling Program

  - Number/Location of wells  :  One (1) Production well

Two (2) monitoring wells

  - Expected Spud date: Early of April, 2015

  - Expected Operation period: 50 ~64 days

  - Maximum well depth: ± 180m TVD

  - Well plan (Preliminary plan)

| Hole | Depth (TVD,BML) | CSG | Formation Pressure (ppg) | Mud Density (ppg) |
| --- | --- | --- | --- | --- |
| 36” | 80m | 36” | TBA | TBA |
| 26” | 120m | 20” | TBA | TBA |
| 12 1/4” | 140m | 9 5/8” | TBA | TBA |
| 8 1/2” | 180m |  | TBA | TBA |

* Subject to change as per final Drilling Program

  - Testing of well

- Company is planning to produce gas hydrate with specially designed tools:

- -	Gas hydrate is dissociated to water and gas by depressurization.

- -	Gas is mostly methane (more than 90%) and plans to be produced through
 tubing (Expected gas production rate : 4,000~5,000 m3/day)

- -	Water with +/- 10% gas plans to be produced through choke or kill line (Expected water production rate : 70~100 ton/day)

- -	Monitoring equipments are installed on the seabed to monitor production behavior and environmental impact.

EXHIBIT 2: MOBILIZATION PROPOSAL

We hereby offer and commit a drilling rig named (name of Drilling Unit), whose specification and capacities are as per EXHIBIT 5 “List of Drilling Rig Equipment”, to be mobilized and be operative on 	 (timing)      in the designated place in Offshore, Korea for the required drilling operations complete with the full complement of our personnel proposed under our EXHIBIT 3 “Contractor’s personnel”.

In regard to the said Drilling Unit, we designate (name of place) as the point of origin of the Drilling Unit.

The said drilling unit is presently:

(	)	Operating in 	   (name of area)

for     (name of hirer)

and scheduled to be released on 	 (timing)	  .

(	)	Not engaged in any work being stacked or refurbished at

(name of place)              since 	 (timing)	 .

EXHIBIT 3: CONTRACTOR 'S PERSONNEL

Pursuant to clause 8.6 of General Conditions of Contract, Contractor shall provide, as a minimum, following Contractor's Personnel and the cost of providing such Personnel are included in Contractor's unit rates and prices

.

- Minimum required Senior and Junior Staff (Expatriates or nationals as indicated) to be provided by the Contractor on board Drilling Rig and as onshore base support as detailed in clause 2, 3, 4, 5 and 6 below.

- ON SHORE SUPPORT PERSONNEL

  - Country Manager

  - Drilling Superintendent

The above person must have extensive (>20 years) international drilling experience including 5 years deepwater drilling and managerial background. Field experience of fast track exploratory drilling is desired. He will be required at COMPANY's designated base for coordinating with COMPANY on daily routine activities and be available on continuous twenty-four (24) hour call.

Contractor shall furnish the CV of the proposed Personnel for above position for COMPANY's approval, 14 days prior to Commencement of Mobilization of the Rig to COMPANY's first location.

  - Interface Engineer

Contractor shall provide an Interface Engineer of 5 year suitable experience to assist COMPANY in interface issues involving drilling, completion and subsea equipment.

- SENIOR RIG PERSONNEL

| S.No. | Offshore Personnel | Number on job at one time (12 hrs. on Tour) | Number on Board (12hrs. off Tour) | Total Number on Board |
| --- | --- | --- | --- | --- |
| 3.1 | Offshore Installation Mgr (OIM) | 1 | - | 1* |
| 3.2 | Toolpusher (Day) | 1 | - | 1* |
| 3.3 | Toolpusher (Night) | 1 | - | 1* |
| 3.4 | Drillers | 1 | 1 | 2* |
| 3.5 | Electrician | 1 | 1 | 2* |
| 3.6 | Mechanic | 1 | 1 | 2* |
| 3.7 | Assistant Driller | 3 | 3 | 6* |
| 3.8 | Qualified Medical Attendant / Doctor | 1 | - | 1 |
| 3.9 | Materials Man | 1 | 1 | 2 |
| 3.10 | Performance Toolpusher | 1 | - | 1 |
|  | Total | 12 | 7 | 19 |

(*) to have experience as per clause 7.5 Exhibit "3"

- JUNIOR RIG PERSONNEL

| S.No. | Offshore Personnel | Number on job at one time (12 hrs. on Tour) | Number on Board (12hrs. off Tour) | Total Number on Board |
| --- | --- | --- | --- | --- |
| 3.1 | Derrickman | - | - |  |
| 3.2 | Roughneck | 8 | 8 | 16 |
| 3.3 | Roustabout | 5 | 5 | 10 |
| 3.4 | Roustabout Foreman | 1 | 1 | 2 |
| 3.5 | Welder | 1 | 1 | 2 |
| 3.6 | Motorman | 1 | 1 | 2 |
| 3.7 | Assistant Electrician | 1 | - | 1 |
| 3.8 | Crane Operator | 2* | 2 | 4 |
| 3.9 | Radio Operator | 1 | 1 | 2 |
|  | Total | 20 | 19 | 39 |

(*) to have experience as per clause 7.5 Exhibit "3"

Catering Personnel: As needed to support the entire crew including Contractor Personnel, COMPANY personnel and COMPANY sponsored personnel

- MARINE PERSONNEL

| S.No. | Personnel | Total Number on Board |
| --- | --- | --- |
| 5.1 | Captain | 1* |
| 5.2 | First Officer | 1* |
| 5.3 | 3rd Officer | - |
| 5.4 | Chief Engineer | - |
| 5.5 | 2nd Engineer | 1 |
| 5.6 | 3rd Engineer | 1 |
| 5.7 | Bosun | - |
| 5.8 | AB Seaman | 2 |
| 5.9 | Painter | 4 |
|  | Total | 10 |

(*) to have experience as per clause 7.5 Exhibit "3".

- OTHERS

| S.No. | Personnel | Total Number on Board |
| --- | --- | --- |
| 6.1 | Sub Sea Engineer | 2* |
| 6.2 | Asst. Sub Sea Engineer | 2 |
| 6.3 | Asst. Crane Operator | - |
| 6.4 | Asst. Mechanic | 2 |
| 6.5 | Electronic Technician | 2* |
| 6.6 | Dynamic Positioning Operator | 4* |
| 6.7 | RSTC (Rig Safety Training Coordinator) | 1 |
| 6.8 | Maintenance Supervisor | 1* |
|  | Total | 14 |

(*) to have experience as per clause 7.5 Exhibit "3".

- COMPANY's REQUISITES

  - Contractor shall 14 days prior to the Commencement of Mobilization furnish to COMPANY a list of all Senior (minimum experience of 10 years) and Junior (minimum experience of 3 years) Personnel who are proposed to be deployed on the Work. The list shall show each person's qualifications, details of work history with previous employment and dates, training courses attended and copies of all pertinent certificates.

Fourteen days prior to Commencement of Mobilization, Contractor shall submit the CVs of the Personnel included in clause 3, 4, 5 & 6 above, except catering Personnel, to COMPANY and obtain COMPANY's approval within 15 days of Commencement of Mobilization.

All Senior and Junior Personnel must be fluent in written and spoken English.

  - During the duration of the Contract, if Contractor plans to change one or more of the Senior Personnel from the original approved list, then Contractor shall intimate COMPANY of the intended change, furnish the CV of replacement Personnel and get COMPANY's approval prior to change of Personnel, which approval shall not be unreasonably withheld.

  - Pursuant to clause 8.7 of the Contract, COMPANY reserves the right to reject any person on the original list and subsequently any change suggested by Contractor. COMPANY's acceptance of any person is without prejudice to the provisions of clause 8.7 of the Contract.

  - The minimum number of Contractor Personnel which shall be available on the Rig at all times shall be as specified in clauses 3, 4, 5 & 6 above. However, for efficient operation of the Drilling Rig, at COMPANY request, Contractor shall provide additional Personnel at COMPANY's cost.

  - For this Contract, Contractor shall assign the technical crew having at least six months experience on Dynamically Positioned floaters with water depth capability of 7500 ft.

- PERSONNEL WORK LEAVE SCHEDULE

  - Contractor Personnel (both Expatriates and Nationals working on the Rig) shall work twelve (12) hours per day shift. Senior personnel are expected to attend to all-important operations even beyond scheduled hours.

  - The "Work/leave" schedule for the Personnel shall be on an equal schedule of twenty eight (28) days "on" and twenty eight (28) days "off' or otherwise mutually agreed schedule.

  - Composition and timing of crew changes will need COMPANY approval prior to Mobilization of the Rig.

- PENALTY FOR INSUFFICIENT MANNING

Without prejudice to any other act if at any time personnel engaged on the Rig & for onshore support are less than the minimum listed as per clauses 1 to 6 above, payment due to Contractor shall be reduced at the amount as specified in clause “H” of Exhibit 7 in the Contract for the short deployed Personnel. Contractor shall issue a credit to COMPANY in its monthly invoice for any short- manning as documented in the IADC Daily Drilling Report.

- CHANGES IN PERSONNEL MANNING

  - Should COMPANY make written request that manning as specified in clause 1.0 above be changed, Contractor shall immediately accede to such request and the applicable Day Rates shall be adjusted upward or downward based on the unit rates of Personnel specified in clause “H” of Exhibit  7

  - Mobilization and Demobilization of Additional Contractor Personnel

Incase COMPANY requests additional Personnel, over and above the Contractor Personnel mentioned in Exhibit 3, the day rate shall be payable as per clause “H” Exhibit 7.

However the Mobilization and Demobilization charges for such Personnel shall be reimbursed by COMPANY at cost. Contractor shall provide documentary evidence towards Mobilization and Demobilization charges while invoicing for such Personnel.

- PERSONNEL TRAINING

  - Contractor's supervisors and Senior Personnel must have attended advanced fire fighting and sea survival training. Junior Personnel must have attended basic fire fighting and sea survival training conducted by a recognized body.

Contractor shall provide valid certificates confirming such attendance by all Personnel to COMPANY along with resumes prior to Commencement of Mobilization. All Personnel must have been trained in the HSE safety

  - Contractor's supervisory and Senior Personnel shall be thoroughly trained in the latest procedures in Blowout Prevention and Well Control. Contractor shall furnish COMPANY with a summary of the training of this type, which each person has received, and the schedule for its continuation along with valid certificates evidencing such training prior to Commencement of Mobilization.

- MOBILIZATION OF PERSONNEL

  - No later than fourteen (14) calendar days prior to the Commencement of Mobilization, Contractor shall submit to COMPANY the names, resumes, titles and functions of all supervisory and other key and Senior Personnel that Contractor proposes to assign to the Work.

  - After approval of the aforesaid personnel by COMPANY, no changes shall be made without COMPANY's prior approval, which shall not be unreasonably withheld.

EXHIBIT 4: MINIMUM REQUIREMENT

| Description | Desirable Technical Specification | Contractor Proposal |
| --- | --- | --- |
| Type of Rig | Drillship / Semi submersible | Principal Dimensions 1.Overall Length (m) 2.Overall breadth/Beam (m) 3.Depth/Height (m) 4.Dimensions of Moonpool opening (m X m) a. Forward Deck b. Aft Deck Loading Data 1.Lightship Displacement 2.Maximum Loaded Displacement 3.Maximum Variable Load Load line Draft : Operating Draft : Transit Draft |
|  | No Dry Docking schedule during the contract period All stationary certification details to be provided including validity dates. |  |
| Performance & Operating Capabilities | Rig should be capable and equipped for drilling in 2300m water depth. | Water Depth Capabilities 1.Min operating water depth (m) : 2.Max Rated water depth (m) : 3.Max. equipped water depth capability (m) : |
|  | Rig should be capable of drilling & completing to the total depth of 3000m. | Drilling Depth Rating of Rig (m) : |
|  | Range of operating MetOcean conditions : Wind : 40 Knots Waves : 4m Surface Current : 3 Knots | Operating Criteria Heave(ft)/Roll(d)/Pitch(d) 1.Drilling 2.Tripping 3.Running Casing 4.BOP lowering and landing 5.Disconnecting LMRP 6.Rig move 7.Crane operation Design Criteria 1.Wind Speed 3sec. : 2.Min Mean : 3.Wave Height : 4.Wave Period : 5. Wave Crest Height : 6. Surface Current : 7. Bottom Current : |
|  | Rig should have sufficient VDL capacity. Vendors to supply details of VDL during : - Drilling- Transit- Survival- The unit should be capable of storing well consumables, casing pipes, chemicals & other bulk material in addition to rig equipment & materials to allow uninterrupted operations. During Field moves & Ocean moves no back loading of material should be required. | Variable Deck load 1.During Operations : 2.During Transit : 3.Survival : |
| Station Keeping System | Dynamic Positioning System DP-3 or higher. The system should be complete along with all the accessory equipment and instrumentation for position reference and control system. The system should be capable of maintaining vessel position in the extreme weather conditions in Korean offshore with adequate backup poser and manual override. | 1.DP Class/Rating : 2.Thrusters Make : Model : Number of thrusters : Power : 3.DP control and power management system Make : Model : No. of control stations : No. and type of power backup : 4.Positioning Reference System Main : Backup : Riser angle reference system : |
| Propulsion and Towing Requirement |  | 1.Self propelled (yes/no) : 2.State towing requirements : 3.Estimated speeds a)Self propelled speed (infield & oceangoing) : b)Towing speed (infield & oceangoing) “ Provide Details (Engine, Thrusters etc.) : |
| Substructure, Derrick & Hoisting equipment | Derrick height should be sufficient to make up 132ft long assembly in derrick during well completion. | Substructure 1.Set back : 2.Rotary : 3.Hook : 4.Combined : Derrick 1.Manufacturer : 2.Model : 3.Height : 4.Load capacity (metric tones/kilo pounds) : 5.Racking Capacity : 6.Last inspection date : Draw works 1.Manufacturer : 2.Model : 3.Power : Crown Blocks 1.Manufacturer : 2.Model : 3.Capacity : Travelling Block 1.Manufacturer : 2.Model : 3.Capacity : Drilling Hook 1.Manufacturer : 2.Model : 3.Capacity : Drilling line size and type : |
| Top drive system | Top drive should have capability of continues loading of 50,000fr-lb torque & 120rpm. | a)Electrical/Hydraulic 1)Manufacturer : 2)Model : 3)Capacity : 4)Working Pressure : b)Torque rating 1)Continuous(RPM) : 2)Intermittent(RPM) : 3)Max. Rotary speed : c)Power requirement : d)Power source : e)Remote operated Kelly cock : f)Inside BOP Rating 1)Upper(psi) : 2)Lower(psi) : g)Pipe Handler details 1)Manufacturer : 2)Model : 3)Tonnage(Capacity) : 4)Pipe sizes : 5)Torque : |
| Pipe racking System | Rig should be equipped with automated & efficient Pipe Handling system (on cat walk, pipe deck & in derrick_ capable of handling all pipe sizes required for the program. Vertical pipe handling system should enable drill pipes, drill collars, BHA components & casings to be racked back as offline activity. | Pipe rack 1.Make : 2.Model : 3.Mat dimension on drill floor : 4.Rated Lifting Capacity & Size : Drill Pipe : Drill Collar : Casing : 5.No.of racking arms : |
| Rotating Equipment | Rotary Table : Rig should be equipped with independent drive minimum 60” Rotary Table of sufficient capacity & static load rating. Casing Insert Bowls of all sizes are required to be provided. | Rotary table 1.Manufacturer : 2.Model : 3.Size : 4.Capacity : Swivel 1.Manufacturer : 2.Model : 3.Rated load : 4.Working Pressure : 5.Wireline access on gooseneck : (yes/no) |
| Accommodation | Rig should have minimum of 150 beds in single, double or four man rooms. Provision of around 50 beds (including 4 rooms of 2 beds each) for operator and its service personnel is required. In addition minimum three offices along with all communication facilities, for Company men and Service company engineers are required. | Accommodation 1.Quarters complements : 2.Galley : 3.Hospital : 4.Office accommodation : |
| Pollution Control Equipment | Suitable sewage Treatment Plant with garbage compactor having capacity to meet the requirement with full accommodation occupied. | 1.Pollution Control Equipment : 2.Discharge water : 3.Sewage Treatment : 4.Bilge spill prevention : 5.Waste oil Handling 6.Oil water handling : |
| High Pressure Mud System | Mud pumps: The Rig should have minimum 3 nos, of 2200HP, Mud pumps complete with Pre-charge pumps, Pulsation dampeners, Reset relief valves, Suction/Discharge strainers, Suction dampeners, etc. Having pressure rating of 5,000psi HP mud lines: 5,000psi WP discharge line, standpipe & manifold and rotary hose. Cement lines & manifold: 15M WP cement line and manifold is required. | Mud pump 1.Number : 2.Make : 3.Model : 4.Input BHP : 5.Liner sizes : 6.Discharge as per liner sizes : 7.Details of pulsation : 8.Details of supercharging pumps : 9.Provision of suction strainers and dampners : 10.Max. Working pressure : 11.Max. Flow rate : Rotary Hoses 1.Number : 2.Make : 3.Working Pressure : 4.OD and length : 5.End connections : Standpipe manifold 1.Number of standpipes : 2.Make and Size : 3.Working pressure : 4.Number and size of valves : 5.Valve type : Cement lines and manifold 1.Make and Size : 2.Working pressure : 3.Number and size of valves : 4.Valve type : |
| Liquid Mud Storage | The rig system should allow efficient mixing & use of WBM system. Minimum storage capacity required are : (a) Active – 3,000 bbls. (b) Reserve – 5,000 bbls, (Total Active + Reserve > 8,000 bbls) (c) Completion fluid/Brine Storage – 5,000 bbls (d) Base Oil Storage (not required) Higher liquid mud capacity preferred, | 1.Active : 2.Reserve : |
| Mud Mixing System | The system should consist of the following. Mud mixing System consisting of 2 Nos. Low pressure hoppers and electric motor driven suitable centrifugal pumps with separate suction and discharge lines to each mud tank. - One Deck Hopper - High Pressure shearing device - Slug tank – Two - Chemical mixing tanks - Suitable transfer pumps - All mud tanks to be provided with mud agitators bottom guns and drill water, Sea water and diesel lines. - High rate barite mixers - Pre mix tank – Two - Big bag hopper - High Pressures guns | Mud Mixing System LP Hoppers 1.Number/Quantity : 2.Make : 3.Model : Centrifugal pumps 1.Number/Quantity : 2.Make : 3.Model : High rate mixer 1.Number/Quantity : 2.Make : 3.Model : Big Bag Hopper 1.Number/Quantity : 2.Make : 3.Model : High Pressure Shearing Device : Slug Pit(bbls) : Chemical Mixing Tanks(bbls) : Provision of Transfer Pumps (yes/no) : All mud tanks are provided with mud agitator(yes/no) : All mud tanks are provided with bottom mud guns(yes/no) : All mud tanks are provided with drill water, sea water and diesel supply lines(yes/no) : Provision to transfer mud from of the tanks to another tank(yes/no) : Provision for transfer of base fluid/mud from the boat to any of the pits(yes/no) : Gunning lines in all the pits (yes/no) : |
| Mud Handling Equipment | Adequate number of solids control equipment to efficiently process WBM with a flow rate of 1200 GPM using screens 20-400 mesh sizes.. (a) Primary scalper shaker with conveyor belt (b) Shale shaker (c) HP low volume water or base oil screen spray system (d) Degasser (e) Centrifuge (Not required) (f) Poor Boy Mud/Gas separator (g) Degasser (h) Suitable Transfer Pumps | Shale shakers a)Details 1.Number 2.Manufacturer : 3.Model : 4.Max.flow rate : b)Not used : c)Screen washer : d)Linear Motion Mud Cleaner : e)Degasser : 1.Make : 2.Model : 3.Discharge line : 4.Max. flow rate : f)Mud Gas separator : 1.Make : 2.Model : 3.Max flow rate : 4.Gas discharge line : 5.Mud discharge line : g)Centrifuge (not required) : 1.Make : 2.Model : 3.Max. flow rate : h)Desilter : 1.Make : 2.Model : 3.Max. flow rate : i)Desander : 1.Number : 2.Number of Cones : 3.Make : 4.Model : 5. Max. flow rate : j)Transfer Pumps : 1.Number : 2.Make : 3.Model : 4.Max. flow rate : k)SBM containment equipments & system (Not required) |
| Trip Tank | One trip tank of adequate capacity, complete with centrifugal pumps and mud level indicator readable from the driller’s station. Sensitivity 1/2 bbl. | Trip tank Volume(bbls) : Sensitivity(bbls) : Fill up pump type : Level indicator : |
| Rig Power and Power management | Adequate number of Engines, Generators, Compressors and SCR system to supply power to Rig equipment and DP system are to be provided. Suitably powered and distributed emergency generator should be provided. | Main Power system No. of engines : 1.Manufacturer : 2.Model : 3.Continuous power rating : 4.Other details : 5.No. of alternators : a.Manufacturer : b.Model : c.Output voltage : d.Continuous power rating : Power management (SCR system) 1.Number : 2.Make : 3.Type : Maximum Power available on Bus Bar : a)Engine : 1)Number : 2)Make : 3)Model : 4)Continuous power rating : b)Generators 1)Number : 2)Make : 3)Model : 4)Continuous power rating : |
| Cranes | Rig should be equipped with minimum 2 deck cranes, at least one should be of 60T capacity. Boom length to cover all deck area and Rig floor. Cranes should be able to off load from boats to lift material including containers from both side of the rig. Rig should have suitable crainage arrangement for efficient handling of Riser joints from deck to Rig floor or vice versa while running in or pulling out Risers. Considerations would be given to separate self-contained riser handling system. | Cranes Q’ty and capacity : |
|  | Rig should be equipped with all the Casing handling equipment for casing sizes 36”, 30”, 20”, 13-3/8”, 9-5/8”, 7”. Rig should be equipped with handling tools for tubing (to be confirmed later). Rig should be equipped with two (2) sets of all handling tools for above specified drill string tubular sizes. | Casing & Tubing Handling Tools 1.Casing size 2.Single Jt. Elevator 3.Elevator 4.Slips 5.Tongs Air operated Spider and Elevator : 1.Make : 2.Model : 3.Capacity: 4.Size ranges : Casing Hydraulic Power Tong 1.Model : 2.Size Range : |
| Drill String | Sufficient numbers of following items are required to be provided to drill the wells up to 3000m depth. Landing String 6-5/8”, S-135, or equivalent. Required length or number of joint of below tools will be informed later: DP of sizes 5” (S-135), 3-1/2”(S-135) HWDP of sizes 5” & 3-1/2” DCs of sizes 9-1/2”, 8”, 6-1/2”, 4-3/4” Bit subs for 30”, 26”, 17-1/2”, 12-1/4”, 8-1/2” bits to fit contractor’s drilling string. Contractors shall furnish all the required Substitutes & Cross-overs to suit contractors drill string & BHA. IBOP – Upper & Lower (10K Psi rating) & Kelly valves for NC 50 (4-1/2” IF) & NC 38 (3-1/2”) connections. | Tubulars Goods : (a)Drill pipe 1.OD 2.Weight(ppf) : 3.Grade : 4.Connection : 5.Tool Joint Details : 6.Length(ft) : 7.Class : 8.Range : b)HWDP 1.OD 2.Weight(ppf) : 3.Connection : 4.Tool Joint Details : 5.Quantity : 6.Class : 7.Range : c)Drill Collars 1.OD : 2.ppf : 3.Connection : 4.Spiral/Plain : 5.Quantity : 6.Last Inspection details : (d)Pup joints 2ea set of 5”,10”,15”Pup joints of 5-1/2” and 6-5/8” DP each (e)Lifting sub Sufficient quantity of lifting subs provided for Contractors drill string |
| Substitutes | All Substitutes matching to Contractor’s drill string, fishing tools and contractor supplied equipment and for Bits, as per the casing policy to be used. Complete list of Substitutes to be submitted along with Technical bid. | Cross over subs (Details list to submitted) |
| Handling Tools | All handling tools: Elevator, slip, tong, pipe spinner, Kelly spinner, Safety clamp, Elevator link, etc for contractor’s tubular. Sufficient numbers of following items are required to be provided to drill the wells up to 3000m depth. Bidder to provide, supply and maintain necessary casing and tubing handling equipment, tools and materials as required by Company. | Handling Tools Drill pipe elevators : Elevators Links : Size/Mfgr/Model/Cap./Inspected on/Inspected by Tongs Size/Mfgr/Model/Cap./QYT Slips Size/Mfgr, Model, Capacity Drill collar Elevators : 1.Safety Clamps (range) : 2.Pneumatic/Hydraulic Drill pipe Spinning wrench 1)Pneumatic/Hydraulic : 2)Model : 3)Size Range : Confirm providing all required Tubing Handling Tools for specified sizes : Bit subs : |
| Iron RoughNeck | Iron RoughNeck: Provision of Iron Roughneck capable of handling TJ sizes of 2-7/8” – 9-1/2” tubular is required. |  |
| Blow out Preventer and Operating/ Control system | Sub-sea BOP Stack: (a) 18-3/4” x 15M H2S serviced / H2S trim BOP stack (b) Minimum 5 Ram cavities & 2 Annular Preventers (one with LMRP). (c) Shear ram. (d) BOP Stack Connector should be compatible with Vetco HD H-4 profile. (e) Stack Connector with a minimum bending moment capa. of 5 million ft.lbs. (f) It should have Hydrate prevention seal & glycol injection provision. (g) The BOP stack should be suitable for funnel down as well as funnel up guidance as required. (h) Ram should have locking provision & adequate hang-off capacity. (i) Stack should have minimum 4 nos of Choke & Kill outlets with two valves in each line as per API-RP-53. (j ) The BOP Accumulator & Control system should meet the requirement of latest relevant API standards. (k) The BOP Stack shall have ROV intervention. (l) All the synthetic rubber elements shall be suitable for use with OBM/SBM. (m) BOP Stack shall have following rams to be able to change ram configurations depending on drilling and completions operations (n) Test subs for 9-5/8”, 7”, 5-1/2”, 5”, 3-1/2” pipe sizes (o) BOP should have space for mounting additional ROV panel (p) BOP controls should have spare hoses and valves to operate add (q) Rig diverter should be capable of closing around 16” OD pipe LMRP & Riser system : (a) Riser system should be suitable for 18-3/4” BOP Stack. (b) LMRP connector should’ve capability of high angle release, 21”OD x 70-80ft. (c) Length Riser System should include Telescopic joint, Flex/Ball Joint, Electro Hydraulic (MUX) Control pods, Diverter system along with fast make up handling tools & accessory. (d) Riser should have provision of at least four lines for Choke, Kill, Booster & Hydraulic fluid. C, K & B line should have 4”ID. Choke & Kill lines should fit for production of water and dehydrated Methane gas. (Item 3.6, EXHIBIT 1: WORK SCOPE) (e) Provision of one Bleed off line below the lower Annular preventer, The equipment should meet the requirement of latest API standard (f) Riser system should meet & should be equipped with suitable Buoyancy system for operations the rated water depth | Contractor to provide drawing and schematic of stack arrangement and choke & kill line placement and valves including stack overall dimensions and relative dimensions of Rams/Annulars to top of wellhead. Details : 1. Annular Preventer-1 a) Pressure rating b) Size c) Manufacturer d) Type 2. Annular Preventer-2 a) Pressure rating b) Size c) Manufacturer d) Type 3. Triple ram BOP No.1 a) Pressure rating b) Size c) Manufacturer d) Type e) Locking device f) Hang off capacity 4. Triple ram BOP No.2 a) Pressure rating b) Size c) Manufacturer d) Type e) Locking device f) Hang off capacity 5. Variable ram a) Pressure rating b) Size c) Manufacturer d) Type e) Locking device f) Hang off capacity 6. Blind/Shear ram a) Pressure rating b) Size c) Manufacturer d) Type e) Locking device 7. Fixed DP ram a) Pressure rating b) Size c) Manufacturer d) Type e) Locking device 8. Choke and kill hose a) Pressure rating b) Size c) Manufacturer d) Type 9. Choke and kill hydraulic valves a) No. b) Pressure rating c) Size d) Type 10. Stack connector a) Pressure rating b) Size c) Manufacturer d) Type e) Hydrate prevention f) Bending moment capacity g) Glycol injection 11. Lower Marine Riser Connector a) Pressure rating b) Size c) Manufacturer d) Type e) High angle 12. Electro/Hydraulic pilot control reel bundle a) Quantity b) Current length c) Hose reel capacity d) Manufacturer e) Type f) Description 13. Accumulator unit a) Make b) Total bottle capacity c) Surface d) Subsea e) System working pressure 14. Remote control pods a) Quantity b) Make c) Model d) Location 15. BOP test pump a) Test pressure b) Manufacturer c) Type d) Description e) Chart recorder type |
| Choke and Kill manifold | Sour service / H2S trim, 15M WP C & K manifold and lines along with Control Panel as per API stds. | 1. Make 2. Model 3. Size 4. H2S service 5. No. of valves 6. No. of chokes 7. Control panel details |
| Diverter System | Rig should be equipped with diverter system of minimum 49-1/2” and should meet relevant API RP-64 | 1. Manufacturer 2. Type 3. Diverter line size 4. Type of valve |
| Marine Riser System | Riser System : | 1. Manufacturer 2. Type 3. Total riser length 4. Number of joints 5. Spare inner barrel will be provided 6. Number of pup joints and length 7. Connections 8. Coupling rating 9. Material grade 10. Wall thickness 11. Number of riser handling tool 12. Telescopic joints – OD/ID 13. Wall thickness 14. Stroke length 15. No. of packing elements 16. Riser fill valve details |
| Choke and Kill Lines | Choke and Kill lines on Riser System should be minimum 4”ID with 10/15M psi pressure rating | 1. Choke and kill line OD 2. Choke and kill line ID 3. Pressure rating 4. Wall thickness |
| Booster Line | Booster line – Should have minimum one booster line in riser of not less than 4 inch ID for use as booster line. | 1. OD 2. ID 3. Pressure rating 4. Wall thickness |
| Hydraulic Auxiliary |  | Details of additional auxiliary line |
| Motion Compensator | The unit should be equipped with adequate capacity (Minimum compensated capacity of 650 kips) Active Motion Compensator. | 1. Make 2. Load rating 3. Compensated travel 4. Volume of compensated accumulator 5. Maximum hook load in open condition 6. Details of control unit, accumulator bottles and compressors |
| Riser Tensioner System | Riser Tensioner system to deploy & efficiently operate the unit with 12.0 ppg mud in Korean waters round the year. | 1. Make 2. Type 3. Maximum tension 4. Line number 5. Line size 6. Line travel 7. Details of control unit, accumulator bottles and compressors |
| Buoyancy System | Riser should be equipped with suitable buoyancy system for operation in rated water depth | 1. Make 2. Number 3. Maximum depth rating 4. Method of installation 5. Maximum OD 6. Percentage uplift provided |
| Fishing Tools | Fishing tools to enable extent & Internal catch for all tubular sizes specified above in hole sizes 26”, 24”, 17-1/2”, 12-1/4”, 8-1/2”, 6” hole sizes & above stated casing sizes. | Fishing tools necessary to fish contractor-provided drill string |
| Helipad | Helideck should be suitable for landing / take-off Silkorsky S-61 for MI-8 Helicopters. Appropriate refueling system with test system for fuel. Helideck lighting as per applicable standards are required to be provided on the unit. | 1. Helicopter deck size 2. Suitable for taking off / landing of S-61 or MI-8 helicopters – yes/no |
| Communication Equipment | The bidder must provide adequate communication equipment as per the requirement International Marine practices for the following : (a) Rig – Shore base communication (b) Short range field communication (c) Ground to air communication (d) Emergency distress communication (e) Simplex Telax over Radio having RDC, ARQ technique built in. (f) E-mail (g) INMARSAT (I) Rig P&A system | 1. GMDSS station 2. UHF repeater/paging system 3. Public address system |
| Safety Equipment and Firefighting Equipment | All necessary fire fighting and safety equipment as per the SOLAS and IMO regulations should be on board. Bidder should clearly specify in detail about the firefighting equipment and safety equipment on board. | 1. Fire fighting equipment 2. Provide complete details |
| Life Saving Equipment : Rig should be equipped with | Rig should be equipped with : Life rafts, Life boats, Rescue boats, Life Vests, Working Vests, Ring Life Buoys etc. to meet the requirement of statutory bodies. | 1. Life saving equipment |
| Miscellaneous | (a) Inside BOP (Drop-in sub), Drill pipe safety valves | 1. Make/Model 2. Size 3. OD 4. ID 5. Connection 6. Pressure rating 7. Quantity |
|  | (b) Drift indicator (Totco 0-8 degree) with baffle plates and complete with wire line retrieving | a) Drift indicator - Make - Range (degree) |
|  | Wire line winch for carrying out directional surveys. | b) Wire line winch - Make - Wire line size - Capacity |
|  | Rig instrumentation light weight indicator complete with suitable wire line anchor, mud gauge assembly, tong gauge indicating system, rotary rpm, rotary torque, mud pump SPM tachometer system, mud volume totalizer, mud flow fill and stroke indicating system, pit level indicator, recorder to record weight, mud pressure, rotary torque, mud pump SPM and rate of penetration. | Drilling instrumentation - Make - Model - Weight indicator - Mud gauge assembly - Tong torque indicating system - Rotary RPM - Rotary Torque - Mud pump SPM / Tachometer system - Pit volume totalizer - Pit volume indicator - Pen recorder |
|  | Calibrated Flow meters for diesel, Drill and Potable water. |  |
|  | Welding Gensets, Gas cutter torches and accessories. |  |
|  | Cargo nets, cargo boxes, personnel baskets, towing lines, hoses for transferring barites, cement potable water, drill water, diesel etc. as required should be provided. |  |
|  | All other miscellaneous equipments required for Rig and drilling operations. |  |
|  | Rig should be equipped with : (i) Transfer hoses on both port and starboard side and its replacements (ii) Mooring lines and its replacement |  |
| Gas Detection System & Life saving Equipment | Rig should be equipped with Detection equipments to detect Combustible & Sour gases as per international practices. | Does it confirm to IMO/SOLAS regulations (yes/no) |
|  | Self contained air breathing apparatus (SCBA 30 min) |  |
|  | Self contained air breathing apparatus (SCBA 15 min) |  |
|  | Oxygen Resuscitator |  |
|  | H2S sensors |  |
|  | LEL sensors |  |
|  | H2S Monitor (Multi Channel) |  |
|  | Dual light / Siren Alarm – explosion proof |  |
|  | H2S hand held electronic detector |  |
|  | Gas detector – calibrator |  |
|  | Hand sample pump |  |
|  | Breathing Air Compressor (15cft / min.) |  |
|  | Supplied air breathing apparatus with hose line connections |  |
|  | Other equipment bidder to specify. |  |
| General | All the rig equipment like Draw-works, Mud pumps, Main Generator sets, Main Engineers etc. Should be perfect working condition and should be capable of operating on its full rated capacity. |  |
| Moonpool and Deck space | Moonpool should have adequate capacity air operated wireline winch suitable for rated water depth. Unit should have adequate deck space to accommodate the well testing spread. Burner Boom mounting facility both on port and starboard sides, king posts to hang the burners is required. In case the rig has permanent flow lines to the burner location, the lines should not have any threaded connections and should be certified. | Dimension : Winches : |
|  | Spare parts for contractor provided tools and equipment of replacement of contractor provided equipment / tool are to be provided by the contractor. |  |
| Storage Capacity | The rig should have adequate storage capacity for carrying out uninterrupted operation as stipulated in the scope of work. Minimum storage capacity required are : Active pits : 3,000 bbls Reserve pits : 5,000 bbls Brine Storage : 5,000 bbls Base Oil Storage (Not required) Rig should have a minimum storage space for the following to allow uninterrupted operations in the remote areas and also during bad weather season when supply vessels cannot deliver material / bulk to the rig. (a) Drill-water : 10,000 bbls (b) Pot-water : 3,000 bbls (c) Fuel oil : 10,000 bbls (d) Lube oil : as required (e) Bulk Cement: 9,000 cu. Ft. (f) Barite / Bentonite : 9,000 cu. Ft. | 1. Sack Material : 2. Bulk Mud a) No. of tanks : b) Capacity : 3. Liquid Mud 4. Bulk cement a) No. of tanks : b) Capacity : 5. Tubular goods 6. Brine 7. Case oil 8. Potable water 9. Drilling water 10. Fuel 11. Lube oil 12. Storage place for general cargo, tubular, Electro logging unit and mud logging unit : |
| Ventilation and Air-conditioning System | Suitable Ventilation and air-conditioning system |  |
| Water-maker | Water-maker of adequate capacity |  |
| Cementing Unit | Details of cementing unit if already installed. | 1. Manufacturer 2. Model 3. Electric/Diesel 4. Provider complete details |
| Additional Features | 1. Operator intends to maximize the extent of concurrent activities. Bidder should furnish complete details about enhanced capabilities available on the rig like dual derrick, provision for concurrent rig floor activities and racking of risers & casings, stands in derrick etc. |  |
|  | 2. BOP stack with more than 4 rams and bigger size kill, choke and booster lines is preferred. |  |
|  | 3. Contractor shall identify an interface engineer dedicated to manage drilling, completion and subsea equipment interfaces |  |
|  | 4. Rig should be equipped with Trip saver system so that it can be utilized to hang off BOP. |  |
| Well Testing Lines | Rig should be equipped with flow lines for Well Testing on Port and Starboard side to Burner Boom locations, for oil, gas, air and water. |  |
|  | The rig should also be equipped with Burner Booms Pedestal and King Post with 3 strut support for each, for installation of Burner Boom on both sides of the rig. |  |
|  | Cooling water sprinkler system to be available in the burner boom areas. |  |
|  | 4 1/16” X 15K permanent lines with 4-1/16” API flanges en connection from the rig floor area to well test area. |  |
|  | 440V & 220V, 60HZ power supply source should be available around the well test area and ROV area. |  |
|  | Rig air supply source available in well test area. |  |
|  | Water line connection from mud pumps to burner booms. |  |
|  | Diesel supply line from the tank to cementing unit suction |  |
|  | 2” X 15K, high pressure flexible hose should be available with end connection WECO 15K rating. |  |
|  | For each boom pad eyes to be installed for the horizontal guide lines. |  |
|  | All testing lines are suitable for Sour service compliant as per NACE-MR-01-75 (latest edition). |  |
|  | Low pressure lines from the well test area to the burner boom (oil gas and air lines) for each set of burner through distribution manifold with isolation valves, Specification : (A) Oil line 3” ID, 2500psi working pressure, end connection ANSI Class 600 rated flanges welded to pipe. (B) Gas lines 6”ID, 1500psi working pressure, End connections ANSI Class 600 rated flanges welded to pipe. (C) air line 3”, 300psi working pressure End connections ANSI Class 600 rate flanges welded to pipe. |  |
| Completions | Rig should have sufficient number of step up and down transformers for supplying 480V, 440V, 230V and 220V to workover control services surface equipment during completions. |  |
|  | Rig should be capable to supply air at 1,000 sc.fm at 150psi discharge pressure to surface completion equipment. |  |
|  | Rig should have capability to supply instrument air to surface completion equipment. |  |
|  | Rig hydraulic power unit should be capable of supplying 3,000psi at 75 gpm on rig floor level. |  |
|  | Stand pipe in derrick 40ft high, with the end having welded flange connection 4-1/6” API BX-155 Flange. The top end of this 4-1/16” stand pipe should be in the form of goose neck with “U” shape facing down. This line shall be properly secured on the available support structure. |  |
|  | Rig should have dedicated hard piping to pump completion frac pack/gravel pack from completion work boat to the rig floor. |  |
|  | Rig should have dedicated hard piping to pump completion baskets |  |

EXHIBIT 5: LIST OF DRILLING RIG EQUIPMENT

[CONTRACTOR IS REQUIRED TO SPECIFY THE FULL LIST OF THE EQUIPMENT OF THE DRILLING RIG]

EXHIBIT 6: RESPONSIBILITY SCHEDULE

| Category |  | Provided By |  | To Account |  |
| --- | --- | --- | --- | --- | --- |
|  |  | CONT. | COMP. | CONT. | COMP. |
| A. Materials |  |  |  |  |  |
| 1 | Fuel for Drilling Rig & Contractor’s equipment from Commencement Date till the Commencement of Demobilization. |  | X |  | X |
| 2 | Fuel and lubricants for Drilling Rig during Mobilization and Demobilization. | X |  | X |  |
| 3 | Flow meter for Fuel, water etc. | X |  | X |  |
| 4 | Lubricants, grease, dope cleaning solvents, paints etc. - Contractor’s Equipment - Company’s / Other contractors Equipment | X | X | X | X |
| 5 | The following items including all consumables items; - All conductor pipes for well - All casing and well tangible including thread protectors - All tubing for production testing. |  | X X X |  | X X X |
| 6 | All drilling fluids, mud chemicals, cement and additives |  | X |  | X |
| 7a | All drill water required after Commencement Data till Completion of Work for making drilling mud, maintaining drilling mud, cementation etc. required for carrying out the drilling operation. |  | X |  | X |
| 7b | All drill water required by Contractor for its Equipment. |  | X |  | X |
| 8a | All potable water required on board the Drilling Rig up to the rated capacity of the installed Equipment. | X |  | X |  |
| 8b | All portable water required by the Contractor on board the Drilling Rig in excess of the rated capacity of the installed Equipment. (transportation free of cost by COMPANY on scheduled voyages of the OSVs) | X |  | X |  |
| 8c | Portable water required by Company on board the Drilling Rig for any operational purposes, in excess of the rated capacity of the installed Equipment. |  | X |  | X |
| 8d | Portable water on board the Drilling Rig required due to shortfall in generating up to rated capacity of the installed Equipment or due to breakdown of the installed Equipment. (transportation free of cost by COMPANY on scheduled voyages of the OSVs) | X |  | X |  |
| 8e | Portable water on board the Drilling Rig required due to shortfall in generating up to rated capacity of the installed Equipment or due to the increased concentration of silt in the seawater at the well location. |  | X |  | X |
| 9 | All rope, dope, hand tools and general Drilling Rig consumables. | X |  | X |  |
| 10 | All handling tools, shackles and slings for offloading material from OSV to the Rig and back loading material from Rig to the OSV. | X |  | X |  |
| 11 | All spare parts required for keeping Contractor’s Equipment in good operating order. | X |  | X |  |
| 12 | All personnel safety equipment including OBM/SBM gear for Contractor’s personnel | X |  | X |  |
| 13 | Mooring lines and supply hoses including hoses with floatation material for bulk and liquid material, hoses to and from Company’s supply vessel. - Initial plus first replacement (new) - Second replacement onwards | X X |  | X | X |
| 14 | Pneumatic fenders | X |  | X |  |
| B. Communication Equipment |  |  |  |  |  |
| 1a | One (1) Pre-commissioned INMARSAT “B” system (As per Exhibit “B”) completes with Telephone, email and facsimile facilities in radio room with one extension in Company’s Representative’s office. | X |  | X |  |
| 1b | Actual calls made by Company & it’s other contractor and sub-contractors (excluding Rig Contractor). Details of the call made shall be provided by Contractor. | X |  | X |  |
| 2 | One (1) Rig based HF/SSB Radio for long distance Communication. Tunable from 1.5 to 30 MHz and Radio operator. | X |  | X |  |
| 3 | Normal intercom Equipment on the Drilling Rig (internal telephone system and P.A. system) | X |  | X |  |
| 4 | One (1) Rig based VHF/FM marine radio HAQUE plan Channels (for communications with supply vessels) c/w antenna, coaxial cables, installation materials and other accessories / ancillaries and five (5) walkie talkies (intrinsically safe) dedicated for Company and Company’s subcontractor. | X |  | X |  |
| 5 | One (1) Rig based VHF/AM ground radio (for communications with helicopters c/w antenna, coaxial cables, installation materials and other accessories / ancillaries tunable to all aero VHF frequencies. | X |  | X |  |
| 6 | One (1) Non-directional beacon (NDB) for helicopter navigation to be supplied as a complete system including a suitable ship-board aerial or a ‘t” aerial system. | X |  | X |  |
| 7 | Any other communication equipment that is required as per international navigational standards to carry out offshore operations. | X |  | X |  |
| 8 | Dedicated fax machine (One no.) for Company in Company office at Rig. | X |  | X |  |
| C. BOP & Riser |  |  |  |  |  |
| 1 | Provision of BOP stack along with marine riser for rated water depth (10,000ft) of the Rig as per Exhibit “B”. | X |  | X |  |
| 2 | Running tools for risers & accessories including high-speed riser connector equipment for make-up and breakout riser joint connection at high speed. | X |  | X |  |
| 3 | BOP testing tool complete with required spares for testing BOP on wellhead. |  | X |  | X |
| 4 | BOP storage and testing stump, connector seal rings for all surface BOP & LMRP testing, | X |  | X |  |
| 5 | Replacement of elements for Contractor’s ram and annular preventers - Initial (new or duly tested by third party). - Subsequent changes due to normal wear & tear during drilling operations. - Subsequent replacement required due to damages sustained due to specific instructions of Company. | X X X |  | X X | X |
| 6 | Replacement of all parts (consumables or otherwise) of the BOP control system | X |  | X |  |
| 7 | Ring gasket between BOP and 18-3/4” wellhead | X |  | X |  |
| D. Other Rig Equipment |  |  |  |  |  |
| 1 | Screen of all sized for shale shakers | X |  | X |  |
| 2 | Spare parts for all solid control equipments including but not limited to replacement polyurethane cones for desander, desilter and mud cleaner. | X |  | X |  |
| 3 | Mud pump liners as per Exhibit “B” Part II and other consumables. | X |  | X |  |
| 4 | Welding consumables for Contractor’s Equipment as well as Company’s and Company’s other contractors’ equipment. | X |  | X |  |
| 5 | Kill & Choke line hoses. | X |  | X |  |
| 6 | Consumables, equipment and tools not described but needed by Contractor for Contractor’s Equipment maintenance and normal drilling operations to be performed by Contractor under this Contract. | X |  | X |  |
| 7 | Electrical, water and air supply to Company’s provided equipment and other third party services engaged by Company. | X |  | X |  |
| 8 | All fishing equipment and tools for the Contractor supplied string (as specified in Exhibit “B” Part – II) including all accessories complete with backup and spare parts required to service the same. | X |  | X |  |
| 9 | Internal mechanical / hydraulic casing cutter and all accessories complete with spare parts required to service same. |  | X |  | X |
| 10 | 2sets of Burner boom. | X |  | X |  |
| 11 | 2sets of Burner |  | X |  | X |
| 12 | Necessary connection for interface between Rig and surface equipments required for drill stem testing work. (As per Exhibit “B” part II). | X |  | X |  |
| E. Transportation |  |  |  |  |  |
| 1 | Equipment |  |  |  |  |
| a | All transportation of Contractor’s Equipment to Company’s first well location prior to Completion of Mobilization. | X |  | X |  |
| b | All transportation of Contractor’s Equipment to Company’s nominated Shore base after completion of Mobilization. | X |  | X |  |
| c | Transportation of Contractor’s Equipment between Drilling Rig and Company’s Shore base only as per planned OSV schedule. (After completion of Mobilization) |  | X |  | X |
| d | Transportation of Contractor’s Equipment at Contractor’s request between Drilling Rig and Company’s Shore base other than as per planned OSV schedule, at the option of Company. (After completion of Mobilization) |  | X | X |  |
| 2 | Personnel |  |  |  |  |
| a | Transportation of Contractor Personnel to Company’s first well location / Drilling Rig prior to completion of Mobilization. | X |  | X |  |
| b | Transportation of Contractor Personnel to Company’s specified helibase / shore base after completion of Mobilization. | X |  | X |  |
| c | Transportation by air or sea (Company’ choice) of Contractor personnel between Company’s specified helibase / shore base and Drilling Rig, at the option of Company, in case a special sortie is arranged by Company. (After completion of Mobilization) |  | X |  | X |
| d | Transportation of Contractor’s personnel not on Rig duty between Company’s specified helibase / shore base and Drilling Rig for the scheduled crew changes only. (After completion of Mobilization) |  | X | X |  |
| 3 | Wharf facilities, material handling on and from the supply vessels at loading point at Company shore base |  | X |  | X |
| 4 | Transportation, handling and material handling equipment for Contractor’s Equipment, materials and supplies between wharf and Contractor’s warehouse or Company shore base. | X |  | X |  |
| 5 | Charge & handling facilities to transfer Contractor’s Equipment and Company equipment to and from the Drilling Rig from and to the OSVs furnished by Company. | X |  | X |  |
| 6 | Transportation of Contractor’s Equipment between Company’s different shore base within Korea. | X |  | X |  |
| 7 | Helicopter services. |  |  |  |  |
| a | Helicopter for scheduled crew changes. |  | X |  | X |
| b | Fuel for helicopter. |  | X |  | X |
| c | Storage space for helicopter fuel (in barrels) and facility for hand pumping and monitoring on the Rig. | X |  | X |  |
| d | Certification of above fuel storage and pumping facility on the Rig, if required. | X |  | X |  |
| F. Transit of Rig and Positioning |  |  |  |  |  |
| 1 | Transit & positioning of the Drilling Rig to the first well location. | X |  | X |  |
| 2 | Rig positioning services. |  | X |  | X |
| 3 | Supervising and preparation of the Drilling Rig for movement. | X |  | X |  |
| 4 | Transit of the Drilling Rig from the last well location | X |  | X |  |
| 5 | Provision of trained representative of warranty surveyor having extensive experience of moving the rigs in the area, at the time of Rig Move, if required. | X |  | X |  |
| G. Drilling and Associated Services |  |  |  |  |  |
| 1 | Execution of operations for drilling, testing, completion, sidetrack, re-enter, repair and suspension / abandon of wells in accordance with the Contract. | X |  | X |  |
| 2a | Welding services for Contractor’s Equipment. | X |  | X |  |
| 2b | Welding services for Company’s and other contractor’s equipment on board the Rig using Contractor’s normal complement of onboard welders and welding Equipment. | X |  | X |  |
| 3 | All geological and drilling fluid engineering services. |  | X |  | X |
| 4 | Non-directional tools, equipments & services. |  | X |  | X |
| 5 | Directional deviation tools, equipments & services. |  | X |  | X |
| 6a | Supply, operate & maintenance of cementing unit. |  | X |  | X |
| 6b | Labour and assistance for cementing unit. | X |  | X |  |
| 7 | Dedicated Personnel for mixing of mud and additives. | X |  | X |  |
| 8 | ROV services. |  | X |  | X |
| 9 | Drilling & coring bits and coring equipment & services. |  | X |  | X |
| 10a | Supply and maintenance of casing / tubing handling equipment with sufficient backup including but not limited to casing bowls, casing slips, side door elevators. Single joint elevators, air operated 500 T spider and elevators, power tongs, tubing tongs, slings, manila rope etc., to make up and breakout casing / tubing as per Exhibit “B” Part II. | X |  | X |  |
| 10b | Carry out placement of centralizers, turbulators, scratchers, etc. | X |  | X |  |
| 11a | Provision of solid control equipment as per Exhibit “B: Part II, maintenance and supply of spares required for uninterrupted operation. | X |  | X |  |
| 11b | Service engineer as & when required by Company to operate the Centrifuge | X | X |  | X |
| 12 | Facilities for burner boom installation as per Exhibit “B” part II. Company will supply burner booms & boom receptacle plates ONLY and not any other equipment to mount burner booms. | X |  | X |  |
| 13 | All Contractor’s engineering and procurement services during Mobilization and performance of the Work under this contract including Demobilization. | X |  | X |  |
| 14 | Correcting deficiencies of Contractor’s Equipment during Mobilization and during contract period. | X |  | X |  |
| 15 | Independent weather forecasting services. | X |  | X |  |
| 16a | Supply, maintenance, repair of H2S equipments specified in Exhibit “B” part II | X |  | X |  |
| 16b | Supply of h2S engineer as and when required (on call out basis) | X |  |  | X |
| 17 | Real time data transmission to Company’s office in Korea as per clause 16 of Exhibit “A” | X |  | X |  |
| 18 | Services not designated but needed by Contractor for Work to be performed under this Contract. | X |  | X |  |
| H. Maintenance services |  |  |  |  |  |
| 1 | All repair to Contractor’s Equipment | X |  | X |  |
| 2 | Maintenance of all Contractor’s Equipment as per the Contract. | X |  | X |  |
| 3 | Maintenance of Contractor’s Communication Equipment. | X |  | X |  |
| 4 | Mechanical, Electrical, Welding and Machine Shops on the Drilling Rig. | X |  | X |  |
| 5 | Workshop services onshore for Contractor’s Equipment. | X |  | X |  |
| 6 | Condition monitoring for predictive maintenance of all major rotating & reciprocating parts as per Contractor’s maintenance management system & submission of report to Company at Company’s request.. | X |  | X |  |
| 7 | Disposal of hazardous Waste generated by Contractor. |  |  |  |  |
| a | Transportation (on OSV’s scheduled voyage) of hazardous waste from the Rig to Shore base and handling from the OSV to Shore base. |  | X |  | X |
| b | Disposal of hazardous waste including cost of disposal transportation & handling to disposal site. | X |  | X |  |
| I. Storage and other facilities |  |  |  |  |  |
| 1 | Warehouse for Contractor’s Equipment and supplies. | X |  | X |  |
| 2a | Storage space for Contractor’s Equipment on the Drilling Rig. | X |  | X |  |
| 2b | Space for mud lab and Company’s Mud Engineer on the Drilling Rig appropriate for conducting such testing | X |  | X |  |
| 3 | Mud testing facility for Company’s Mud Engineer on the Drilling Rig appropriate for conducting such testing. | X |  | X |  |
| 4 | Space and facilities for locating unit, MWD unit, electric logging unit, ROV unit, well testing unit or any other services required for the efficient conduct of drilling operations. | X |  | X |  |
| J. Housing, catering and medical services |  |  |  |  |  |
| 1 | Contractor’s office in Korea. | X |  | X |  |
| 2 | Accommodation for Contractor’s Personnel Onshore. | X |  | X |  |
| 3 | Living quarters, office space with furnishing, sick bay, galley(s), messroom(s) for Contractor’s personnel, Company’s and Company’s other contractors’ personnel on the Rig. | X |  | X |  |
| 4a | Company Drilling Supervisor’s office complete with desk, filing cabinets, and any other necessary furniture on the Rig. | X |  | X |  |
| 4b | Supply installation and maintenance of dedicated photocopier (one) and printer (one) for Company in Drilling Supervisor’s office. | X |  | X |  |
| 5 | Company Engineer / Geologists’ office with desk, filing cabinets and any other necessary furniture on the Rig. | X |  | X |  |
| 6 | Steward, catering services including food, utensils, dishes, soap and laundry for Contractor’s personnel, Company’s and Company’s other contractor’s personnel on the Rig. | X |  | X |  |
| 7 | Catering and accommodation charges for Company personnel and Company sponsored personnel. | X |  | X |  |
| 8 | All housekeeping services and supplies. | X |  | X |  |
| 9 | First aid medical attention by a qualified medic on Rig for all personnel onboard. | X |  | X |  |
| 10 | Emergency medical treatment for Contractor’s personnel including emergency hospitalization. | X |  | X |  |
| 11 | Emergency medical evacuation by helicopter to helibase. |  | X | X |  |
| 12 | Medical attention and other requirements of contractor’s personnel onshore, offshore and while travelling. | X |  | X |  |
| 13 | Sufficient first aid medical supply onboard Drilling Rig. | X |  | X |  |
| K.Personnel |  |  |  |  |  |
| 1 | Provision of manpower as per Exhibit “H” to conduct efficient drilling operations. | X |  | X |  |
| 2 | Additional manpower if requested by Company to conduct efficient drilling operations as approved in advance by Company, over and above normal crew pursuant to Exhibit “H”. | X |  |  | X |
| 3 | Casual labour for the maintenance of Company furnished equipment. | X |  | X |  |
| 4 | Casual labour for handling Contractor’s Equipment, material and supplies between Contractor’s warehouse and wharf. | X |  | X |  |
| 5 | Travel expenses for Contractor’s personnel to and from Company’s approved helibase. | X |  | X |  |
| 6 | Provision of special air or sea transportation for Contractor’s personnel to the Drilling Rig as a failure of Contractor’s personnel to turn up during normal crew change. |  | X | X |  |
| L. Licences and permits |  |  |  |  |  |
| 1 | Contractor shall obtain and maintain all necessary consents, permits, licences and certificates required for movement of Contractor Equipment to and from and between Work sites. | X |  | X |  |
| 2 | Passports, visas and work permits and related documentation required for providing Contractor’s personnel in Korea. | X |  | X |  |
| 3 | All licences and port charges in respect of the Drilling Rig. | X |  | X |  |
| 4 | Licences for Contractor radio equipment. | X |  | X |  |
| 5 | Licences for additional radio equipment, which may be requested by Company. |  | X |  | X |
| 6 | Corporate registration, documentation and fees for Contractor in Korea required solely for the performance of this Contract. | X |  | X |  |
| 7 | Arrangements and clearance of Contractor’s Rig and Equipment through customs, navy and other statutory authorities. | X |  | X |  |
| 8 | Data on Contractor Equipment necessary to secure customs clearance of Contractor’s Equipment. | X |  | X |  |
| M. Inspection |  |  |  |  |  |
| 1 | Prior to Mobilization |  |  |  |  |
| a | All riser joints, telescopic joints, flex joints, termination joints, pup joints will be subject to body and connection inspection as per relevant latest API edition (except of Equipment is new and unused). | X |  | X |  |
| b | All drill string to DSI – category 4 (except if Equipment is new and unused). | X |  | X |  |
| c | All drill collars, crossovers, subs, handing tools, lifting points associated with drilling equipments, will be subject to NDT inspection (except of Equipment is new and unused). Note : Any drill pipe tool joint with hardbandling shall only be of the smooth band type and shall be ground flushed. | X |  | X |  |
| 2 | Periodic after Mobilization |  |  |  |  |
| a | Riser Equipment shall be in line with Contractor’s recommended schedule. | X |  | X |  |
| b | Drill string will be inspected after the completion of 4 wells or 6 months or 12,000m or 300 rotating hours, whichever is the sooner. | X |  | X |  |
| c | All BHA items used will be inspected after completion of 150 rotating hours or 2 wells, whichever is later. | X |  | X |  |
| 3 | Others |  |  |  |  |
| a | All BOP & well control equipment and all drilling and associated equipments will be inspected / audited by an independent 3rd party prior to Mobilization. | X |  | X |  |
| b | All the required repairs, refurbishment, replacement items in a time scale as agreed & specified by Company to close out outstanding recommendation of the 3rd party inspection / audit. | X |  | X |  |
| c | Rig on hire / off hire Survey by Company representative or Company designated third party agency to check the bulk material. (Fuel, lubes, drill water, etc.) | X |  | X |  |

EXHIBIT 7

CONTRACT PRICE SCHEDULE & CONTRACTOR’S SCHEDULE OF RATES

A.    MOBILIZATION FEE

The mobilization Fee shall be payable as below:

- Transit Day Rate

US$                per 24 hour day or prorata for part thereof from the time the Rig commences Mobilization from point of origin till arrival at Company’s first location under this Contract.

  - Maximum (___) days shall be allowed for the transit day from Commencement of Mobilization till arrival at Company’s First Location including loading Company’s equipments and materials at Busan port or a designated port in Korea, and customs formalities. No day rate is payable beyond this maximum allowable transit day.

- Company shall allow Contractor to achieve the Completion of Mobilization within a maximum duration of 36 (thirty six) hours from the time of arrival at Company’s first location. Company shall pay Standby Rate along with the fuel and lubes for this 36 (thirty six) hours duration. However, incase Completion of Mobilization is not achieved as per clause 2 Exhibit “A” of Contract within 36 (thirty six) hours of arrival at Company’s first location, no day rate is payable for the duration beyond 36 (thirty six) hours till Completion of Mobilization as per clause 2 of Exhibit “A” of Contract.

The amount payable towards Mobilization Fee as above shall be invoiced by Contractor only after the Completion of Mobilization as specified in clause 2 of Exhibit “A” of Contract. This fee shall be deemed to cover all expenses incurred by Contractor before and until the Completion of Mobilization without any exception, including but not limited to insurance premiums, rental of the Rig, obtaining all clearances & permits and provision of Contractor’s Personnel.

B.   DEMOBILIZATION FEE

The Demobilization Fee shall be payable as below:

- Transit Day Rate

In the event the Rig does not have a contract in direct continuation of Company’s Work and is demobilized outside of Korea, Company shall pay US$ ______  per 24 hour day or prorata for part thereof from Commencement of Demobilization till Completion of Demobilization to Singapore or equidistant location.

  - Maximum (___) days shall be allowed for the transit day from Commencement of Demobilization till Completion of Demobilization to Singapore or equidistant location. No day rate is payable beyond this maximum allowable transit time.

Less

- mobilization fee paid by the next operator

Unless otherwise requested by Company, Contractor shall be allowed maximum thirty (36) hours from the Completion of Well till Commencement of Demobilization as specified in Exhibit “A.” of Contract for loading and unloading of Company’s and Contractor’s equipments and materials, and customs formalities for re-exportation. Company shall pay Standby Rate along with the fuel and lubes for this 36 (thirty six) hours duration. However, incase Commencement of Demobilization is not achieved as per clause 6 Exhibit “A” of Contract within 36 (thirty six) hours, no day rate is payable for the duration beyond 36 (thirty six) hours till Commencement of Demobilization as per clause 6 of Exhibit “A” of Contract.

The demobilization fee shall be paid by Company to the Contractor only after the Completion of Demobilization as specified in clause 6 of Exhibit “A” of Contract, subject to Contractor providing documentary proof of completing the customs formalities for re-exportation of the Rig and arrival at its stacking location or first location under next campaign in direct continuation to Company campaign.

Should Company and the Contractor sign a new agreement immediately subsequent to the completion of this Contract, then no Demobilization Fee shall payable. However, the new contract shall indicate the demobilization Fee mentioned above as well as the same condition for the payment of Demobilization Fee.

C.   OPERATING DAY RATE

The applicable Operating Day rate shall be payable from the time of Completion of Mobilization of Rig (as defined in clause 2 of Exhibit “A” of Contract) till the Completion of Well(as defined in clause 6 of Exhibit “A” of Contract).

The applicable Operating Day Rate shall apply unless superseded by any of the other rates in the circumstances described and listed in this Exhibit 7.

D.   STANDBY DAY RATE

The applicable Standby Day Rate (with crew) and Standby Day Rate (without crew) shall be payable during any of the following periods:

- During all moving operations including ballasting, rigging up to prepare for the moving of Rig and moving from one location to the other designated by Company. The Standby Day Rate becomes payable from the time the last transponder is retrieved and secured for the Rig move. The Standby Day Rate will cease when all transponders are deployed and calibrated on the next location;

- While waiting for Company’s orders (including the designation of next location) or for items or services to be provided by Company or whilst waiting on cement (except during well control operations), waiting on lost circulation pills (except during well control operations), or if normal operations are suspended during repair of items provided by Company unless during such waiting period, Contractor’s drill string is being employed in the hole either for round tripping, circulating or rotating operations;

- In the event Rig cannot resume normal operations after deployment of transponders, Rig in drilling operation at the designated location subject to all the Contractor’s Equipment in safe and operable condition.

- Whilst the ongoing operations to be performed by the Rig are suspended because of the state of the tide, the strength of any tidal currents or adverse weather / sea conditions;

- Duration from the time of arrival at Company’s first location till Completion of Mobilization and maximum allowable this duration is thirty six (36) hours.

- Duration from Completion of Well till Commencement of Demobilization and maximum allowable this duration is thirty six (36) hours.

E.   REPAIR RATE

The Repair Rate shall be payable as follows:

- During any period of while the Rig is shut down or while any operation to be performed by the Rig is suspended or the next operation cannot commence due to the absence of, the failure of or accidental damage to (howsoever the same may arise) any piece of Contractor’s Equipment.

- Contractor shall be entitled for the repair rate payable at Repair rate for a maximum period 24 hours per a calendar month or pro-rata for part thereof. NO PAYMENTS whatsoever shall be payable by Company beyond 24 hours until such time as the Rig resumes normal operations, i.e. the Rig shall be on zero rate equivalent to US$ ‘NIL’.

F.   MEALS AND ACCOMMODATIION CHARGES FOR OPERATORS AND OPERATOR SPONSORED PERSONNLE

Contractor shall provide accommodation and meals for Company’s personnel and Company’s other contractor at its cost:

G.   FORCE MAJEURE RATE

- In case of operations under the Contract being suspended in circumstances of Force Majeure, as defined in clause 24 of the General Conditions of Contract and including therein any time spent in making repairs to the Rig the need for which arises from circumstances of Force Majeure and which are necessary to permit the Rig to resume normal operations under the Contract, the rates shall be determined as specified in clause herein.

- The Force Majeure Rate shall be payable for a maximum 21 days. Beyond 21 days, Zero Rate shall apply and either party shall have the right to terminate the Contract with 7 days written notice in accordance to clause 20.6 of General Conditions of Contract.

- In case of termination of the Contract by Company under this clause, the Contractor shall be entitled to a termination fee as per clause 20.4 of General Conditions of Contract, as if Company has terminated the Contract for Convenience.

- In case Contractor notifies Company for termination of the Contract under this clause, Company shall either accept the termination by Contractor for Force Majeure or compensate Contractor at the Force Majeure Day Rate from the expiry of notice period for termination by Contractor until the Force majeure occurrence has ended.

- In case the Contract is terminated by Contractor under this clause, Contractor shall refund to Company the total day rate received for the initial 21 days of Force Majeure.

- The parties agree that the number of days during which Force Majeure is applied, shall be added back to the Contract and DDR should be automatically extended on the same terms and condition and rate by the period of Force Majeure.

H.   SHORT DEPLOYMENT OF CONTRACTOR’S PERSONNEL

For the period the Contractor’s personnel as per the Exhibit 3 are not available on the Rig / Company’s Shore base at that point of time, Company shall effect following deductions;

| item | Job Classification | Rate (US$/Man/Day) |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |
| 6 |  |  |

Wherever the Personnel are either of national or expatriate category, the short deployment rate shall be applicable as per the category of the last Personnel deployed for the Work. Incase there is no Personnel deployed since Commencement of Work, the short deployment rate for expatriate shall be applicable.

Should Company request any additional Contractor’s personnel to be mobilized, outside of the list specified in Exhibit 3, the above rates shall apply for such additional personnel plus actual cost of Mobilization of such personnel.

I.   LIQUIDATED DAMAGES

- Unless caused by any event beyond the reasonable control of CONTRACTOR, in the event that CONTRACTOR is delayed in the successful completion of mobilization of the DRILLING UNIT, then CONTRACTOR shall become liable for and shall pay or allow to COMPANY Liquidated Damages.  The amounts of such Liquidated Damages shall be as specified in sub Clause c hereto subject to an aggregate and / or cumulative cap of a sum equal to thirty (30) days.

- All amounts of such Liquidated Damages for which CONTRACTOR may become liable are agreed as a genuine and reasonable pre-estimate of the losses which may be sustained by COMPANY in the event that CONTRACTOR fails in its respective obligations under the CONTRACT and not a penalty. Liquidated Damages shall be COMPANY’s sole financial remedy in respect of the relevant delays.

- The amount of CONTRACTOR liability for Liquidated Damages will be calculated based on the following:

| Completion Criteria | Amount of Liquidated Damages (US$) |
| --- | --- |
| Mobilization of the DRILLING UNIT by the latest COMMENCEMENT DATE | 50% of Standby Rate/Day |

- COMPANY may, without prejudice to any other method of recovery, deduct the amount of Liquidated Damages from any monies due or which may become due to CONTRACTOR. The payment or deduction of such Liquidated Damages shall not relieve CONTRACTOR from its obligations to perform the WORK or from any other of its obligations and liabilities under the CONTRACT.

J.  SCHEDULE OF RATES

| PROVISION OF DRILLING RIG SERVICES |  |  |  |
| --- | --- | --- | --- |
| Item | Description | Unit | Rate / Charge |
| A | FIXED CHARGES |  |  |
| A.1 | Mobilization Fee | / Day | $ |
| A.2 | Demobilization Fee | / Day | $ |
| B | DAY RATE CHARGES |  |  |
| B.1 | Operating Rate | 100% / Day | $ |
| B.2 | Standby Rate (with crew) | % / Day | $ |
|  | Standby Rate (without crew) | % / Day | $ |
| B.3 | Repair Rate | % / Day | $ |
| B.4 | Force Majeure Rate | % / Day | $ |
| B.5 | Zero Rate | % / Day | $ |

Pricing Terms:

Notwithstanding, anything stated in this Exhibit 7, if the drilling operations cannot commence or is stopped on account of the Contractor not meeting any of its obligation with respect to Safety, obtaining or maintaining or complying with any regulation with respect to licenses, permits, clearances, consents etc, then the Standby Rate shall not be paid by Company i.e. the Contractor shall be on “Zero Rate”.

For the purpose of this Contract a “day” means a period of 24 hours from midnight to midnight.

Reporting times will be based on every half-hour interval of 0 to 30 minutes. Anything above 15 minutes shall be considered as 30 minutes period.

All prices indicated are in US Dollars

EXHIBIT 8: CONTRACTOR’S INSURANCE

- Pursuant to Article 15 in Contract, BIDDER shall list all Insurances which will be provided during the period on any contract.

- The Insurances must, as a minimum, meet the requirement of Article 15 in Contract.

- Bidders who self insure risks must clearly state this and demonstrate that they have sufficient financial strength to meet the liabilities.

| TYPE OF INSURANCE |  | INSURED PARTY | NAME OF INSURER |  | MEETS CONTRACT |  | EFFECTIVE DATE | VALIDITY PERIOD |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| (a) |  | Worker's Compensation and employer’s liability |  |  |  |  |  |  |  |
| (b) |  | Comprehensive general public liability |  |  |  |  |  |  |  |
| (c) |  | Automobile Liability |  |  |  |  |  |  |  |
| (d) |  | Umbrella Liability |  |  |  |  |  |  |  |
| (e) |  | Property Insurance |  |  |  |  |  |  |  |
| (f) |  | Aircraft Liability |  |  |  |  |  |  |  |
| (g) |  | Other Insurances < Specify > |  |  |  |  |  |  |  |

EXHIBIT 9: EXCEPTION

If BIDDER wishes to submit any exception and alternative regarding to ITB and draft Contract, BIDDER may include such exceptions and alternatives in this EXHIBIT 9 Exception.

| Article/ Sub article Number | Company's original wording | Bidder's proposed wording | Reason for Bidder's proposal | Commercial Impact |
| --- | --- | --- | --- | --- |
| (1) | (2) | (3) | (4) | (5) |

EXHIBIT 10: Form of MEMORANDUM OF REPLACEMENT

Date		:

Bid No.	:

Subject	:

The Bidder, hereby, submits this Memorandum of Replacement as a substitute for Bid Bond. Conditions and terms of this Memorandum of Replacement are the same as those of Bid Bond.

Bid Bond Amount: US$

Bidder        		:

Address       		:

Telephone No. 	:

Seal & Signature  :

( Name & Title )

EXHIBIT 11: PROFORMA OF PERFORMANCE BANK GUARANTEE

[Bank letterhead]

To: 	KOREA NATIONAL OIL CORPORATION

57, Gwanpyeong-ro 212 beon-gil

Donag-gu, Anyang-si, Gyeonggi-do,

Korea 431-711

Tel:  82-31-380-2364

Fax: 82-31-387-9323

E-mail : yungjoon.kim@knoc.co.kr

Date:

Whereas you concluded a Contract for the provision of drilling rig with associated services and equipment dated ____________ with [Contractor] (hereinafter referred to as "Contractor") in Offshore, Korea (hereinafter called the "the Contract"); and

Whereas the Contract provides that Contractor shall furnish a performance bond for US$______;

Now therefore at the request of and for the account of Contractor, we ______________ Bank, irrevocably and unconditionally undertake to pay you any amount up to a maximum amount of

US$ _____.

without delay on your first written demand for payment presented at our branch located at ____________________ stating that the Contractor is in breach of the Contract. Our obligations hereunder shall not be diminished or otherwise affected by any alteration, modification or amendment of the Contract.

This Performance Bond is valid from the date hereof until three (3) months after the end of the duration of this Contract.

This Performance Bond shall be governed by and interpreted in accordance with the laws of the Republic of Korea, without reference to conflicts of laws principles that would apply the laws of any other jurisdiction and we hereby submit to the exclusive jurisdiction of the courts in Korea.  For this purpose, our address for service of any notice, demand, proceeding, etc., shall be at _________________________________ and such address shall be subject to change only with prior consent of the Company.

Upon its expiration, this Performance Bond shall be returned to us.

BANK